## A Test Strategy is a high-level document that outlines the approach, objectives, and key principles of the software testing process. It ensures that testing is consistent, efficient, and aligned with project goals.

## ✅ Contents of Test Strategy Document

### 1. Introduction

- Purpose of the test strategy

- Scope of testing

- Overview of the application or system under test

### 2. Testing Objectives

- What is to be achieved by testing

- Quality goals (e.g., finding critical bugs, ensuring performance benchmarks)

### 3. Test Scope

- In Scope: What features/modules will be tested

- Out of Scope: What will not be tested and why

### 4. Test Types

- Functional Testing

- Non-Functional Testing:

  - Performance Testing

  - Security Testing

  - Usability Testing

  - Compatibility Testing

- API Testing

- UI Testing

- Accessibility Testing (if applicable)

### 6. Test Approach / Methodology

- Manual vs Automation

- Agile/Waterfall/Hybrid model alignment

- Tools to be used (e.g., Selenium, Postman, JMeter)

- Entry and Exit criteria for each test level

- Defect life cycle and management approach

### 7. Test Environment

- Hardware, software, network setups

- Test data requirements

- Environment setup and maintenance responsibilities

### 8. Test Deliverables

- Test Plan

- Test Cases / Test Scripts

- Test Data

- Test Summary Reports

- Defect Reports

- Traceability Matrix

### 9. Roles and Responsibilities

- QA Lead

- Test Engineers

- Developers

- Business Analysts

- Product Owners

### 10. Risk Management

- Potential risks in testing (e.g., delays in environment setup, third-party dependency issues)

- Mitigation strategies

### 11. Automation Strategy (if applicable)

- Scope of automation

- Tools and frameworks

- CI/CD pipeline integration

- Maintenance plan

12. High level Time Line

A Test Plan is a detailed document that outlines the strategy, resources, schedule, scope, and activities required for testing a software product. It is more specific and detailed than a Test Strategy and typically created per project or release.

## ✅ Contents of a Test Plan Document

### 1. Test Plan Identifier

- Unique ID or version number (e.g., TP_APP_001_V1.0)

### 2. Introduction

- Overview of the project/application

- Purpose of the test plan

- Reference to related documents (e.g., BRD, FSD)

### 3. Objectives and Tasks

- What will be tested

- High-level testing tasks (e.g., test case design, execution, defect reporting)

### 4. Scope of Testing

- In-Scope: Features/modules to be tested

- Out-of-Scope: Modules not covered in this test cycle and why

### 5. Test Types

- Functional Testing

- Non-Functional Testing:

  - Performance Testing

  - Security Testing

  - Usability Testing

  - Compatibility Testing

- API Testing

- UI Testing

- Accessibility Testing (if applicable)

### 6. Test Approach

- Manual vs Automation testing

- Types of testing (Functional, Regression, Smoke, UAT, etc.)

- Techniques used (e.g., black-box, boundary value)

### 7. Entry and Exit Criteria

- Entry: Conditions required to begin testing (e.g., code freeze, test environment ready)

- Exit: When testing is considered complete (e.g., all critical defects fixed, 95% test case pass rate)

### 8. Test Deliverables

- Test Plan

- Test Cases

- Test Scripts

- Test Data

- Defect Reports

- Test Execution Reports

- Final Test Summary Report

### 9. Testing Schedule

- Timeline for each testing phase (e.g., test design, execution, UAT)

- Milestones and deadlines

### 12. Resource Planning

- List of team members and their roles

- Required skills/tools

### 14. Test Environment

- Required hardware/software

- Setup details (e.g., QA, Staging, Production)

- Data requirements

### 17. Risks and Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Environment delay | High | High | Parallel setup and contingency plans |
| Late requirement changes | Medium | Medium | Agile change control process |

Definitions:
| Report Type                            | Contains All Bugs? | Description                                      |

| -------------------------------------- | ------------------ | ------------------------------------------------ |

| **Defect Report (individual)**         | ❌ No               | Each defect is logged individually               |

| **Defect Summary Report / Defect Log** | ✅ Yes              | Compiled list of all defects during a test cycle |

Here are the **definitions** of the three reports:

---

### ✅ **Defect Report**

A Defect Report is a document that records detailed information about a bug or defect found during testing, including steps to reproduce, severity, priority, and status, to help developers identify and fix the issue.
The bug we create on jira a defect report.

---

### ✅ **Test Execution Report**

A Test Execution Report summarizes the status of test cases during a testing phase, showing how many were executed, passed, failed, blocked, or skipped, helping stakeholders track testing progress.

---

### ✅ **Final Test Summary Report**

The Final Test Summary Report is a comprehensive document prepared at the end of a testing cycle that outlines the overall test activities, results, defect statistics, environment details, and provides a quality assessment of the product.

---